04_03 Multi-Phase Planning for Large Refactors

| Learning Objective | After watching this video, the learner will be able to decompose a large refactoring task into phased steps with checkpoint commits at each boundary. |
| --- | --- |
| Learning Points Choose the top 3-5 learning points learners need to accomplish the learning objective. | 1 - Large refactors fail when attempted in one shot---context loss and inconsistency 2 - Five phases: Plan, Scaffold, Implement, Test, Integrate 3 - Checkpoint commits at each phase boundary allow safe rollback 4 - The agent maintains consistency because each phase builds on a committed foundation |
| Word Count (375-600 words = 2.5-4 minutes) | ~470 words |

### 1. KNOW / NAME IT

### 2. EVALUATE / ASSESS / DEFINE IT

### 3. DO / STICK IT

## SCRIPT

The Beads pattern works for pipelines. But what about refactoring a large codebase? You can't break a monolith into beads---it's all interconnected. For that, we use multi-phase planning.

***[SWITCH TO DEMO: Editor]***

I'm in the 4.3 demo clean directory. Let me show you the problem.

***[Action: Open src/routes.ts]***

This is a monolithic Express routes file. Over 150 lines of mixed concerns. User CRUD, order CRUD, validation, error handling, database calls---all in one file. We need to break it into a clean architecture with separate repositories, services, and route handlers.

If you ask Claude to refactor this in one shot, here's what happens: it loses context halfway through, makes inconsistent decisions across files, and you end up with something half-refactored that doesn't compile.

***[Action: Open specs/migration-plan.md]***

Instead, we use a five-phase plan. Let me walk through it.

Phase one: Plan. Analyze the monolith, identify the modules, and design the target architecture. Output: a written plan, committed.

Phase two: Scaffold. Create the directory structure and empty files. Output: the file skeleton, committed.

Phase three: Implement. Fill in the modules one at a time---repositories first, then services, then routes. Each module committed separately.

Phase four: Test. Write tests for each module. Committed.

Phase five: Integrate. Wire everything together, verify the full application works. Final commit.

***[Action: Run Claude Code with the migration plan]***

***[Action: Let phase 1 (planning) complete and show the commit]***

Phase one done. Claude analyzed the monolith and wrote a migration plan. Committed. If I stop here, I have a documented plan and the original code is untouched.

***[Action: Let phase 2 (scaffolding) complete]***

Phase two. The directory structure exists---repositories, services, routes, types---but the files are empty shells. Committed.

***[Action: Let phase 3 run, show a couple of module implementations]***

Phase three is where the real work happens. Watch Claude implement the user repository, then the user service, then user routes. Each one committed. Now the same for orders.

***[Action: Show the final result side by side with the original]***

Look at the before and after. One 150-line file became eight focused files with clear separation of concerns. Each file has a single responsibility.

***[SWITCH TO SLIDES]***

***[SLIDE: Why Phases Work]***

Each phase builds on a committed foundation. Phase three implements against the scaffold from phase two. If phase three goes wrong, you roll back to the scaffold commit and try again.

Without phases, a failed refactor means reverting everything or spending hours untangling a half-finished mess.

***[SLIDE: The Five Phases]***

Plan. Scaffold. Implement. Test. Integrate. Checkpoint commits at every boundary. This works for migrations, architecture changes, large feature additions, and framework upgrades.

PRO TIP: The planning phase is not optional. Skipping it and going straight to implementation is the number one cause of failed refactors. A committed plan document also serves as documentation for the architectural decision.